## Slide 1: Metronus
Software Engineering and Professional Practice
Group 1 – 2016/2017
Time is my capital, not money.

## Slide 2
What is Metronus?
Financial information
What have we done?
The team has spoken
Index

## Slide 3
What is Metronus?
Financial information
What have we done?
The team has spoken
Index

## Slide 4
How much time do my employees spend on each task?
Are they productive?
Are they profitable?
The problem
What is Metronus?

## Slide 5
Our solution
What is Metronus?
Productivity Analytics
Profit Analytics
Time control

## Slide 6
What is Metronus?
Financial information
What have we done?
The team has spoken
Index

## Slide 7
Paying our employees
Financial information
20% extra hours
20% extra salary

## Slide 8
Marketing
Financial information
20% of budget on marketing

## Slide 9
Contingency
Financial information
20% of budget on contingency

## Slide 10
Total
Financial information
Paying our employees: € 22.663,85
Contingency: € 4.537,57
Marketing: € 4.537,57
Total: € 31.738,99

## Slide 11
What is Metronus?
Financial information
What have we done?
The team has spoken
Index

## Slide 12
Sprint #2
What have we done?
Payment system
Time comsumption analytics
Productivity Analytics
Tune up

## Slide 13
Task status
What have we done?
Chart: No. of tasks
| Pending | In progress | Testing | Finished
 | 27 | 12 | 8 | 36

## Slide 14
What have we done?
Project Manager
David de los Santos
Project management
Monitoring and performance
Sprint#1 enhancement
Presentations
6:15
2:30
1:10
3:00
13:15
15:00
7:00
1:00
3:00
26:10
Estimate (h)
Real (h)

## Slide 15
Agustín Borrego
What have we done?
Backend Coordinator
Mailing service setup
Monitoring and performance
Refactorization
1:45
3:15
7:00
12:00
3:30
3:30
6:00
13:00
Estimate (h)
Real (h)

## Slide 16
What have we done?
Backend Developer
Andrés Doncel
Productivity
Sprint#1 enhancements
5:23
1:00
6:23
3:45
2:25
6:10
Estimate (h)
Real (h)

## Slide 17
What have we done?
Backend Developer
Álvaro González
Project details
Time control interface
User profile
0:45
7:00
0:15
8:00
2:00
4:00
1:00
7:00
Estimate (h)
Real (h)

## Slide 18
What have we done?
Backend Developer
José María Jiménez
Heroku setup
Contact form
Password recovery
Sprint#1 enhancements
0:25
2:23
4:21
0:52
8:01
2:30
2:00
1:00
1:05
6:35
Estimate (h)
Real (h)

## Slide 19
What have we done?
Backend Developer
José Antonio Rojo
PayPal research
3:51
3:51
6:00
6:00
Estimate (h)
Real (h)

## Slide 20
What have we done?
Frontend Coordinator
José Renato Ramos
Employees management
Tasks management
4:39
2:48
7:27
5:30
3:00
8:30
Estimate (h)
Real (h)

## Slide 21
What have we done?
Frontend Developer
José Gavilán
Roles management
Departments management
3:05
2:25
5:30
1:50
5:00
6:50
Estimate (h)
Real (h)

## Slide 22
What have we done?
Frontend Developer
Andrés Jiménez
Time control
Projects management
7:10
5:00
12:10
4:20
6:00
10:20
Estimate (h)
Real (h)

## Slide 23
What have we done?
Frontend Developer
Juan Carlos Liébana
Contact Form
Sprint#1 enhancements
1:10
1:45
2:55
1:00
1:40
2:40
Estimate (h)
Real (h)

## Slide 24
What have we done?
Chart: Estimate vs Real Hours on Sprint#2
| Estimate | Real
 | 93.25 | 79.5333

## Slide 25
What have we done?
Chart: Money spent on each sprint
| Sprint#1 | Sprint#2
 | 3446.38 | 908.27

## Slide 26
What have we done?
Chart: Financial situation
| Budget | Total
 | 31738.99 | 4354.65

## Slide 27
What have we done?
Let’s stop a moment think about performance and standards

## Slide 28
What have we done?
Google InSights
Before
After

## Slide 29
What have we done?
Grader
Before
After

## Slide 30
What have we done?
GTMetrix
Before
After

## Slide 31
What have we done?
Dareboost
Before
After

## Slide 32
What have we done?
KeyCDN Test for HTTP/2.0

## Slide 33
What have we done?
Grafana on stats.metronus.es

## Slide 34
What have we done?
Grafana on stats.metronus.es

## Slide 35
What have we done?
Grafana on stats.metronus.es

## Slide 36
What is Metronus?
Finantial information
What have we done?
The team has spoken
Index

## Slide 37
The team has spoken
Satisfaction
7,3
Motivation
6,4
What do they think?

## Slide 38
The team has spoken
More proactivity
More documentation
Teammate support
Teammate rotation
What do they think?

## Slide 39
The team has spoken
Planning
6,1
Assigned tasks
6,9
What do they think?

## Slide 40
The team has spoken
More detailed tasks
More uniform tasks
Stricter deadlines
Better frontend-backend division
What do they think?

## Slide 41
The team has spoken
Commitment
7
Code quality
6,8
What do they think?

## Slide 42
The team has spoken
Metronus as portfolio
More testing
Documentation
Coding standards
Solutions

## Slide 43: Metronus
Thank you!
info@metronus.es
www.metronus.es
stats.metronus.es
Time matters.